Lot # 23

Unit #4 – 17 Cheltenham Rd.

Venus 1

Occ.: March 13, 2009

Mike Lynham & Nicolle

Home 705-252-4701

Work: 705-828-2662

April 14, 2009: Owner is not happy with the overall construction of the condo ie: furnace location, wall in kitchen. She also reported a leak in basement master bedroom.

Apr15/09:  Malcolm went here this afternoon to check on leak but homeowner wasn’t there.  Teresa did l/m for her

April 16, 2009: Teresa contacted owner re access to check out the leak and she is not available today and she will call us back as to when can provide access.

April 21, 2009: Jim from site went to check leak and it is because of the grading. Teresa called Rick Dobinson to fill

June17/09: Joan/site called said owner tracked down Beaner re: tub has chip no one has fixed/he hasn’t got any reply from service.  I checked our records and we have not had a call from him at all.  I called and l/m to call me back so we can address his concerns.

PO33081 to Cdn. Whirlpool to repair large scratch in tub

June26/09:  owner called has mould at trim behind toilet says there is a pool of water there too.  I called Malcolm and he is going here this afternoon between 1:30 -2:00pm to check

Aug6/09:  Greg was here to finish drywall repairs for bowed wall.  Still need a light skim/sand prime and paint.  w/o 2855 to JWD to replace casing/baseboard in livingroom and masterbedroom as it was installed in two pieces/not acceptable.

Aug7/09:  I l/m  for owner to call to reset up another time to do rest of drywall repairs.;

Aug17/09:  booked Aug21/09 at 9:30 to finish drywall repairs.  Light skim/sand/prime and paint needed.

August 24, 2009: Owner left msg. as to when the remaining work will be scheduled.

August 25, 2009: Owner called to ask about the remaining repairs and the leak that occur on Fri. She mentioned that the carped had to be replaced and the lady that was there told her so. None of the ladies at service talked to her. Teresa left a msg. in this regard and for owner to call back.