Lot 25

Unit #1-13 Cheltenham Rd.

Venus 1

Occ.: Feb 27, 2009

Paul Kostuik

Home: 705-728-2315

E-mail: P_kostuik@rogers.com

April 29, 2009: Paul called to ask for the bathroom accessories to be installed. W/O #2648 sent to Bayfield to install.

June9/09:  booked 30 day repairs for June 16,17/09

June26/09:  Peter was here and completed 30 day list.  PO33097 to Base Windows for fixed unit glass for basement window/its broken.  I have them sending it to site so they can arrange to install it.

Aug21/09:  Peter is going here this afternoon to install glass for broken window.

Aug25/09:  the glass Peter went to install was not the right size. (not a base window)   I arranged with owner for Wendy to go in here tomorrow Aug 26 at 2:30 to measure again for window size so we can order it from Pollard

Aug27/09:  PO33040 to Pollard Windows for entire window & screen for 2nd bedroom as it’s broken approx size 48” X 48”.  Also to supply and install screen for masterbedroom and screen for powderoom