Lot #26

Unit #5 - 13 Cheltenham Rd.

Venus 2

Occ.: Feb. 27, 2009

Kimberly Clarke & Tyler Howey

Tyler 705-717-1175

Kimberly: 705-795-7814

E-mail kimberlycl@hotmail.com

April 9, 2009: Allandale has emailed owner to schedule appointment, also spoke with father to get phone number form colour sheet and have been unsuccessful. Completed

June 29, 2009:  30 day service repairs scheduled for July 13/09

July 15, 2009: Allandale is scheduled to do service work Friday July 17/09 Completed

Aug4/09:  PO33021 to Pollard for 1 19X19 screen and 1 21 ½ X45 screen

Aug6/09:  Greg went here to do drywall repairs.  He needs to book more time to light skim/sand/prime and paint.  (custom colour)

Aug7/09:  I l/m for owner to call to reschedule a time.

Aug14/09:  booked Sept 8/09 to do light skim/sand/prime and paint/owner has paint

October 1, 2009: Bayfield Carpet replaced damaged carpet in hallway on Sep. 30/09