Lot 127

11 Michelle Drive

Canary

Close Date:  September 16, 2008

Latoya & Keith Robinson

HM 705-252-5055

Cell 416-710-6476

Sept 18/08:  homeowner called said they had leak/water running into basement.  I called Canbarr and Art is going to send someone over here to check

Sept 23/08:  homeowner has concerns she needs addressed asap/she’s faxing list of important items/I setup to go in Oct 2 /08 to address important issues ie: caulking of tub

Oct 2/08:  Greg is here today doing some repairs from list homeowner sent in.

Oct 16th/17th/08:  Don and Peter in doing work / Work Order # 2277 replace patio slab at front walkway * cracked

Peter doing continuing to do 30 day list Oct 20, 21st/08

Oct 21st /08:  Purchase Order# 31108 to AYA Kitchens to repair / replace LH gable of ensuite washroom (white) Completed Oct 27/08

Kim called Joan at trailer re:  she will give Marnoch the message that they have to install lights and plugs at rear of -- Peter was here and completed some repairs from homeowner’s list.  Peter wants Don to address item 6 from homeowner list (laundryroom door bangs into other door)???

Feb5/09:  booked 30 day repairs for Feb12,13/09

Feb13/09:  Peter was here to do 30 day repairs

Feb26/09:  Peter did not finish his list/he was waiting on Don to pick up carpet piece???/I sent w/o today 2365 to order carpet/Peter to install and needs ½ day more to paint.  I put on list waiting for carpet to come in.

Mar6/09:  I setup for Mar 12/09 for Peter to go in and install carpet @ landing and finish painting.

May22/09:  w/o 2710 to JP Decorating to paint entry doors and garage doors.

June 8, 2009:  Latoya called to follow up on basement screens, painting, bathroom toe kick to be re installed as it was put on the wrong way. Completed

June17/09:  owner called again re: exterior painting/I radioed Zab and arranged for him to go June 22/09 in the morning. Completed

October 14, 2009: Service scheduled for Nov. 23/09

October 21, 2009:  I spoke with Latoya & explained our Delayed Closing offer. She argued that the furniture settlement she asked for takes into account depreciation. I told her that Tarion says this is not warrantable. I also said we would pay one cell phone bill that was incurred during the delay but not the two that occurred after the delay. I told her that I would bring a release to her home & give it to her mother so she & Kevin can review it. I also told her I would pick up the signed release & deliver the cheque tomorrow if she calls saying they have accepted the settlement & signed the release.

December 2, 2009: Year-end service work completed.