Lot 139

16 Fenchurch Manor

Heron

Close Date:  Aug 29, 2008

Clelia Grossi

HM 705-252-3358

Cell 416-899-0261

Sept 17th/08:  Mattie reframed her shower wall (framers screwed up) /homeowner called because she still did not have a operable shower / he went to see homeowner today and let her know that they have the cement board and the tiles and will finish that shower wall and install peep hole in door as she has no side light

Sept23/08:  Pollard called to setup appointment for Oct 3 for screens etc.  I called and confirmed with homeowner

Oct 1/08:  Pollard called to remind us about appointment for here Oct. 3/08 between 11-4

I called got v/m and left message reminding homeowner of appointment

Dec 9,10, 11/08:  Don working on 30 day list

Jan.26/09: Owner called to report the sump pump going off nonstop. Greg will go in the am.

Feb4/09:  Malcolm was here and did sanding at half wall.

Feb5/09:  Malcolm is going back here today as homeowner says still a few items left from her 30 day list.

Feb6/09: All deficiencies on 30 day list have been completed

June 8/09:  w/o 2801 to Canbarr to remove perforated pipe from sump discharge and add splash guard and put 45 deg elbow

June 19, 2009 PO 33231 Dobinson to remove pipe from sump pump discharge/install extension and 45 deg elbow.  Ensure splash guard is aligned with discharge pipe.