Lot 141

12 Fenchurch Manor

Meadowlark – FINISHED BASEMENT

Occupancy Date:  Dec 17, 2008

Michelle Hamilton

905-960-4592

May 4, 2009:  Service scheduled for May 19, 20, and 21/09. W/O # 2506 faxed to Keystone to supply and install downstairs bathroom mirror.

May21/09:  Peter was here to do 30 day repairs.

w/o2707 Bayfield to check on transition strips all over house as there are gaps. Completed

w/o 2708 to Keystone missing 2 closet doors (one in entry and one in basement) also missing the shelves for it.

w/o 2709 to JP Decorating to paint closet doors and touchups throughout.

May29/09:  homeowner called said they have leak in basement/they believe coming from roof/Malcolm went here and they are missing shingles.  I called Bart’s and he will go here tomorrow to repair.  I sent w/o 2725 to him.

Aug10/09: owner called said they have leak into basement/finished basement.  They called plumber Canbarr who came out and fixed it.  I called Art/Canbarr who said they cut whole in ceiling to do repair to water pipe.  He says not anyone else’s fault. As per owner damage to drywall is excessive and that she had someone (a friend) remove the carpet as it was ruined.  I arranged with owner for Wendy to meet her today at 2:30 to see what damage is there so we can proceed with a repair.

Aug11/09:  I setup for us to go in here tomorrow Aug 12/09 to do drywall repairs from leak.  Our service guy will have to tell us how much underlay and carpet we need to order from Bayfield

August 26, 2009:  Owner called in regards to the carpet and to report the overhead door lock is not working. W/O sent to Westwood  Completed

September 15, 2009: PO # 33292 sent to Bayfield to replace carpet in rec. room