Lot 153

13 Claire Drive

Swan – ENERGY STAR

Close Date:  Oct 29/08

Chris & Paulina Lesnik

HM 705-309-2754

Dec1/08:  Rec’d 30 day list/one item only/Jim went and checked tub/ PO29490 to Canadian Whirlpool to repair/fix crack @ bottom of bathtub in mainbathroom

Dec3/08:  homeowner called said furnace is blowing too hard/very noisy at nite and that the thermostat is in farenheight and not celcius.  w/o 2097 to Innisfil Air for this.

Feb27/09:  rec’d 30 day list/only one item/crack in bottom of tub/I called homeowner today and it is now repaired.

May6/09:  w/o 2563 to JP Decorating to do exterior painting.

June11/09:  PO33070 to Bart’s Roofing to repair/replace missing shingles at mid/back area of house.

Aug10/09:  owner called said they still haven’t had roof repairs done.  I called Blake/Bart’s and he said he will go over right now.  I called and let owner know.

Blake called

Aug13/09: PO33030 to Bart’s Roofing/he has to go back as he found that there was no step flashing put below the metal edging and this is what has caused the leak when raining. The original roofer is no longer with us (Robertson Roofing)