Lot 188

61 Shalom Way

Robin

Close Date:  May 22, 2008

Mark & Angela Polissky – OLD OWNER

NEW OWNER EFFECTIVE: FEB/09  LARRY COCCO – CELL 705-828-2276

HOME NUMBER 705-730-1811

Fyi – this homeowner does custom home building

Key in file

May26/08:  homeowner called wanted us to note that vinyl is broken on window at left side of house/not noted on PDI as it was raining that day and they didn’t walk around outside of house/inside left dirty according to him/left garage door won’t open and side door to garage he has no key.

May27/08:  Jim went over here today/key for door into garage is at sales as well as house key/Jim is picking them up and going back to see if he can fix garage roll up door.  We need to arrange to go back another day to do window fix (Jim says it’s a big job and we will need access) we do have a key just let homeowner know we are going in ahead of time

May30/08:  Ron/Aya called said kitchen will be in on Tuesday June3/08.  I gave him customer info to arrange installation with him

June4/08:  Ron/Aya called needs access for this unit to drop kitchen today for installation on Thursday.  Jim Speare took key over to Ron who will have it for today and tomorrow and will bring back then.

June 6/08:  Keys for garage door have been left on homeowners counter.  Greg is going over here to caulk counters/house key is at trailer/Greg is picking it up to do work.

June23/08:  I am sending Peter here this afternoon to reinstall rangehood that was taken down for Aya installation.  I spoke to homeowner key is at trailer and he has given permission for us to use it.

July 14, 2008:  Kim left message on homeowners really need to water the sod as per Brandon (sod is getting crispy)

August 8th/08:  Jim was in to complete repair at window left side of house/ window frame is broken and not sealing

Oct1/08:  booked 30 day repairs for Oct15,16,17 ½ day/08 (we have key at service)

Oct15/08:  Jim was here and completed 30 day repairs.

Aug14/09:  Greg was here to do year end repairs.  w/o 2883 to Footings Plus to bang out and repour sill at front entry.  w/o 2882 to JP Decorating to paint mandoor into garage (sandlewood).  I also l/m for homeowner to call to setup more time as we need to do drywall work at ½ wall in front entry.

Aug18/09:  I scheduled for Greg to back in Sept 14/09 to finish ½ wall at entry