Lot 189

63 Shalom Way

Seahwak

Close Date:  June 18, 2008

Salim Bandali

Shiraz Bandali

416-275-5595

Renter:  Elaine Jansen 705-792-5779

Chris Jansen 705-305-9637

June24/08:  Aya called today and wants to drop kitchen off/I arranged with homeowner okay for us to go in/Joan says she can get Aya in.  Kitchen will be installed tomorrow.  Joan will arrange for plumbing.

June24/08:  kitchen dropped off but not installed/PO26493 to Canbarr for June 25/08 to be available for new kitchen/bathroom install.

June27/08:  Gord/Aya called kitchen/bathrooms complete/I called Greg/plumber to go back and turn water on/PO 26498 to Marnoch to disconnect wire in wall at rangehood/PO26499 to Innisfil Air to pipe out exhaust for rangehood.

July 2, 2008:  rec’d back PO 26498 from Marnoch they have completed reconnect of rangehood

July23/08: homeowner called/when is toilet being installed in powderroom/this is on the PDI/I spoke to Art/Canbarr and sent him a fax with info to setup. Completed

July24/08:  Renter called today to give his #, I called back he said Canbarr came this morning and installed toilet, he says it is condensation behind vapour barrier/told him it should be opened up to get air to dry it out.  Peter went yesterday and put in basement window that was falling out but we still need to go again to go in and make sure it’s clipped into place.

Apr27/09:  booked repairs for Apr28,29,30/09

May1/09:  Peter was here and did some items from PDI and list.  No 30 day list filed.  Lots of unfinished painting to be done/I spoke to Zab he’s going in this morning to check on it and try to get someone to do work today as new tenant suppose to move in tomorrow.