Lot 18

56 Thicketwood Avenue

Eagle – ENERGY STAR

Close Date:  June 30, 2008

Lindsay & Jean Turriff

(H) 730-7531

Cell # 795-5636 (Jean)

WK 905-851-4898 (Lindsay)

July 8th/08:  Jim went in today and installed attic hatch

July10/08:  I spoke to Greg/plumber he said he will have someone here sometime today to hook up ensuite sink / Work Order 2231 Bayfield Carpet install carpet in linen closet (missing) / Work Order 2230 Accurate Glass – measure and install mirrors in all bathrooms

July 22/08:  homeowner sent email with a few items on it/I called and l/m for them to call to discuss the work needed (what is “basement framing” mean)???

Kim called homeowner and set up Aug 18,19,20 for 30 day list.  Don to meet with homeowner.

Aug 18/08:  Work Order# 2163 to Innisfil Air – John to call homeowner regarding system balance and her concern that furnace does not meet energy star standards

Purchase Order # 29322 Canbarr to install additional hosebib at rear of garage (as per Don Darby ) Completed/ as per Don the grade is fine and there is lots of top soil under the sod – this along with the amount of rain we have had has made the sod ‘spongy’ – just needs to dry up

Aug22/08:  Malcolm and Don were here and have completed 30 day repairs.

Aug28/08:  w/o 2130 to Accurate Glass for main bath mirror/has scratch @ bottom.

Sept11/08:  homeowner called/3switches and 2 plugs not working in kitchen/w/o 2144 to Marnoch to repair

Sept 12/08:  homeowner called again no work from electrician.  I called and spoke to Gord/Marnoch who said he’s trying to get here today.

Oct 20th/08:  Work Order # 2281 Marnoch Electric to wire up fireplace and fan asap

Nov 5th/08:  Marnoch Electric wired up fireplace fan

Mar4/09:  I setup for Malcolm to go in here March 13/09 to do door adjustments. Completed

June 1, 2009: Owner called to report that the 2 bathrooms have hot water for 2mns and then it goes cold. Ritchie will call owner. Also the she is home for a while so Malcolm can go back and finish the drywall repair. Ritch form Canbarr went to the home and checked, for problem and there isn’t. Owner was adviced.

Aug 5/09:  year end repairs booked for Aug 18/09

Aug25/09:  Malcolm was here to do year end repairs.  w/o 2902 to Newport to repair knock down ceiling/bulkhead at bottom of stairwell on mainfloor.

October 14, 2009: Service scheduled for Nov. 6/09