Lot 197

79 Shalom Way

Peacock

Close Date:  Sept 8/08

Phil Fisher

Sehwa Kim

Cell 416-707-8607

HM 705-252-5741

Nov3/08:  homeowner called wanted to know if we had forgot to put pillar at front of house?  I spoke to Joan who said she will pass this on to Matty to do.  Also they said they are missing the vanity in the ensuite.  I l/m 2X for Doug/Aya to call me about this.

Nov4/08:  Doug called back not sure what’s happening with vanity was ordered Sept8/08/he will follow up and let me know.  I passed this information onto homeowner.  Joan will also give Matty message that pillar is missing at front of house.

Nov7/08:  PO29474 to Canbarr for plumber 10:00 am Nov11 as vanity is being exchanged.

Nov11/08:  Canbarr called said they went here this morning and were told they were not needed.  I got call back from homeowner in the afternoon looking for plumber to put in sink.  I called Art/Canbarr and he will send someone tomorrow in the morning for this.

Nov12/08: sink is now installed but needs to be caulked/he also needs mirror/I spoke to Aslin have her all info she’ll call and setup/I let Phil know this and told him we’d get in early next week for caulking/he mentioned mandoor going into garage has large gap, is it caulking??Duey was here and put a strip at mandoor. He said missing a threshold??homeowner didn’t mention it.  We still need to caulk his sink and I gave him Aslin’s number to call for mirrors as she hasn’t called him (Nov13/08 2:30)

Nov21/08:  homeowner called said their basement windows are loose and both bathrooms need sinks secured and caulked.  I setup to go in Nov 25/08 to do this.

Dec 12/08: Kim called Mattie re: porch post / Mattie has ordered the post and told Kim he will install the post today or Saturday

Mar25/09:  I filed away 30 day list/homeowner not available/numbers provided are not his number.  Past date to file conciliation.

October 21, 2009: W/O faxed to JP Decorating to paint porch post

December 10, 2009: Paula e-mailed saying Lisa Longlad Building Official has asked if the exterior column is painted yet. I called Zab who went & checked. He reported that it had not been painted yet. I told him that this has to get done the first day it is warm enough or he will have to tarp & heat it. He said he would take care of it.