Lot 204

72 Shalom Way

Seahawk

Close Date:  May 30/08

LOCK BOX ON GARAGE DOOR CODE 0253

Kate Aditya

Hm 705-735-4885

Cell 705-717-0818

Key in file

June3/08: Jim/Bayfield Carpet called today/he checked on seams in carpet here and there is definitely a colour mismatch/he said he’s getting the manufacturer involved to look at.

Homeowner also called here about kitchen/was told would be installed before she moved in???/Ron/Aya says he is expecting to receive it week of June 16/08/I l/m for homeowner telling her.

June13/08:  I called back homeowner yes kitchen is now installed/homeowner gave permission for me to give Accurate Glass lock box information for them to go in and measure and install mirrors.  w/o 2023 to Accurate Glass.  Kim is going to have Jim check situation in master bedroom shower not closing proper.

June 17/08:  w/o 2208 to Accurate again for all mirrors.  w/o 2207 to Bayfield carpet does not meet transition @foyer/diff in dyelot in master bedroom and livingroom carpet.  w/o 2206 to Aya 2nd drawer face 2nd from top – cracked/missing cover box rangehood cabinet r.h. end splash missing kitchen/3knobs missing in ensuite/replace 2 centre doors in ensuite – doors misdrilled

June18/08:  rec’d paperwork back from Accurate they have measured for mirrors yesterday and were going back today to install

June 23/08:  Greg was here and completed some repairs from list Kim did.  PO25784 to Pollard for kitchen window/Pollard confirmed this is happening July 7/08 and was confirmed with Kim.

June24/08:  I called Asyln/Accurate Glass she said mirrors were installed yesterday.  Don is going here today to check water between vapour barrier and insulation/homeowner is here and called about this so Don is going to look  As per Don carpet will be changed later next week.  I called and let homeowner know

Oct8/08:  booked 30 day repairs for Oct 17/08 @10:00am.  Homeowner Karen Adikya will be there.

Oct17/08:  we went here for service today/there are tenants with kids and the walls and carpets are a total mess.  Jim did complete 30 day repairs.

September 11, 2009: Garry was scheduled to do service and owner was not home to provide access. There was no lock box or garage door key pad to use the code provide previously. A msg. was left on Kay’s cell.

September 22, 2009: All year-end service work has been completed

October 15, 2009: Left msg at home for Kate to call and schedule date to do heat test.