Lot 229

20 Shalom Way

Sparrow – ENERGY STAR

FINISHED BASEMENT

Close Date:  Sept 22/08

Jose Caneira

Carminha Caneira

(H) 252-3407

WK 705-725-8686

Cell 647-378-8106

Sept 24/08:  homeowner called re: wants someone to install screens/Joan will have Adam? go do this.

Oct 23/08:  homeowner called said heat won’t shut off/water also below furnance.

w/o 2069 to Innisfil Air to contact homeowner for repair.

Nov 11/08:  homeowner called said Bayfield was in to do marble/they removed baseboard and left it up with nails exposed/she has children.  I’m trying to get us in to put them back.

Nov 13/08:  again she called wants us in/no one in yesterday to do (Jim,Don sick).  I told her we’d go in for sure tomorrow and do it.

Nov 14/08:  Greg went here today but couldn’t put back trim as the oak mantle has not yet been installed.  He went to Joan’s trailer and gave homeowner info so Theo can setup mantle install then Bayfield should go back and fix hardwood floor (pieces taken up for marble install).  We then need to go back and install baseboards.

Nov 25/08:  I called homeowner/Jim is going here this afternoon to do a couple of things.  They are missing the garden door screen/I called Joan and she will look into this one.

Dec4/08:  homeowner called wanted to know when we are going to finish hardwood floor and put baseboards back.  We are setup for Dec 8/08 for Don to go do hardwood floor etc.

Jan5/09:  booked 30 day repairs for Jan 26,27,28 ½ day/09

Feb9/09:  Malcolm was here and did 30 day list.  w/o 2351 to JP Decorating to varnish fireplace and stairwell/w/o 2450 to Marnoch for GFI @ rear deck not working and PO31091 to Pollard for 79 ½ X 35 screen for patio door.  A couple items put into the spring file.

Apr9/09:  rec’d back w/o 2450 that Marnoch has repaired GFI at rear of deck

Apr20/09:  Greg had time today so he is going here to install garden door screen.

May 22, 2009: Onwer called re brick repairs and caulking on exterior. Teresa informed her that the work request has been sent out. John has list of brick repairs.

May 26, 2009: Owner called again re brick and caulking. Teresa place a call on Duey’s pager.

June2/09:  w/o 2736 to Dominion to finish caulking exterior above windows at aluminum capping @ side and back of house.

October 14, 2009: Service scheduled for Nov. 25/09

November 26, 2009: All year end service completed