Lot 254

7 Priscilla’s Place

Starling

Close Date:  Nov 4/08

Gregory Olszewski

HM 705-721-6852

Dec9/08:  homeowner called said the guy hooking the CV system says the one upstairs doesn’t work.  Craig/Telecable says it’s two pipes in basement that need to be joined.  Installer couldn’t locate it and has now drywalled ceiling.  Craig is going over here today between 3:30-4:30 to try and locate it for them.

Mar4/09:  booked 30 day repairs for Mar.24,25,26,27/09

Mar24/09:  Malcolm was here and completed 30 day list.  w/o 2375 to Aya for sticking drawers in kitchen and 2 large scratches on cupboard doors.  Homeowner also noted that he should get 10 sheets of drywall to finish garage as per promise from Bruno Tidd.  I sent email to Bruno Mar25/09 to let us know status on this one.