Lot #4

26 Thicketwood Ave.

Toucan

Occ.: April 24, 2009

Rick and Elise Decarvalho

Home 705-726-2007

Work 705-435-5561

Cell: 705-795-2187 /790-2187 Elise

E-mail: rickelise@rogers.com

July 27, 2009: Email to schedule service.

July 30, 2009: Attempts to send both e-mails and both bounced back. Msg. left on home # and a call was placed to Elise at work and she away this week.

August 4, 2009: Service scheduled for Aug.12/09

Aug18/09:  Greg was here to do 30 day list.

w/o 2886 to Innisfil Air to connect heat run in basement

w/o 2887 to Bayfield to supply 3 sets of ceramic fixtures and repair grout in main bath

w/o 2888 to JP Decorating to do exterior painting should be sandlewood and not white

w/o 2889 to Dominio to supply elbow for downspout/replace lower ½ of downspout nw corner, replace entire e elevation trough and possible n elevation/hammer in trough/spike protruding.

I also tried to arrange another day for service to go do repair on garage brickmould but daughter only was home and won’t take message said to call back around 4:00pm