Lot 94

35 Fenchurch Manor

Canary

Close Date:  June 6/08

Bogdan & Natalie Savu (416-889-2755 Work)

HM 705-252-7184

June 3/08:  Ron/Aya called they are dropping kitchen off today and installing tomorrow.  He needs a plumber.  I sent fax to Canbarr to have plumber available

Aug 21/08:  Work Order# 2172 Aya Kitchens re: hinge coming off cabinet door 2nd right of sink / drawers rubbing and bumper pads missing on cabinet doors

Sept15/08:  homeowner called has water coming in behind electrical panel in basement and also into garage.

Sept16/08:  Don Darby was here and sealed at conduit.  He also mentioned there is a leak in their roof.  He is going back tomorrow for this.

Oct 6/08:  homeowner called wanted to know about booking her 30 day list.

Oct 9/08:  I l/m for homeowner to call back to book/maybe for the 23,24th

Oct 9/08:  homeowner l/m back to book for Oct 23, 24/08

Oct 22/08:  we changed homeowner’s appointments to Nov 5, 6/08

Oct 28/08:  w/o 2073 to Vicourt Roofing to replace/repair shingles on roof (5 missing shingles)

Nov 10/08:  I called Vicourt and l/m re: w/o # 2073 as homeowner says still not done/I also sent fax to site for Dobinson to repair driveway (left a mess by them on Friday when they were doing work here).  I called and l/m on v/m for Natalie letting her know what I did. Kim spoke to Rick Dobinson and they are still grading and are laying sod Tuesday Nov 11th /08.

Apr7/09:  w/o 2386 to Vicourt Roofing to replace missing shingle on roof as per homeowner email sent today.  I also spoke to Vic about this work to be done. Completed

May 1, 2009: Owner left msg. re leak in garage at stairs to house.

May 4, 2009: Owner called to inform that she is home for lunch (1 pm) every day if we wanted to send someone to inspect leak  I sent message to John/site for his guys to go over here to look at leak.

June17/09:  owner l/m what are we doing re: sump pump discharges (water pooling) I called her and l/m to call Sean/HO or email him and gave her his email address.

Aug14/09:  Greg was here to do year end list.  Service needs to go back to finish drywall repairs.

Aug 25/09:  List back in to be booked file.