Lot #136

2240 Webster Blvd.

Osprey

Occ.: May 27, 2009

Alexander and Larissa Obidin

Home: 705-431-4589

Cell: 416-587-7287

Work: 416-493-3939

E-mail: obidin@yahoo.com

June2/09:  homeowner called said they are missing shelves in master bedroom closet and 2nd washroom also missing shelving, mirror in powderroom has a chip.

w/o 2735 to Keystone.  Completed June 2 and Aug10/09

w/o 2735 to Innisfil Air for furnace fan not shutting off.  Completed

w/o 2740 to D&S to check Jacuzzi tub it’s not working. Not electrical but plumbing issu eas per D&S.  John will send JP by to see about putting pin in front door hinge (it’s missing)

June3/09:  rec’d back w/o 2735 from Innisfil their work is done.

June12/09:  owner called said the f/p flame is very low can’t adjust/HRV unit has broken clip and the furnace making unusual noises.  w/o 2807 to Innisfil Air to look at. Completed

October 14, 2009: Service scheduled for Oct.20/09

December 7, 2009: Pratt Service is scheduled to remove drywall from ceiling & secure framing in kitchen, family room & hallway on Jan 11, 2010. Newport will hang new drywall & tape on Jan 12, skim on Jan 13 & sand Jan 14. JP Décor will go at 11:00 to prime the family room ceiling and prime & paint the kitchen ceiling and do other touch ups as required. Newport will attend in the afternoon of Jen 14 to stipple the family room ceiling.