Lot 2006

1409 Rankin Way

Twilight

Close Date:  Nov. 28, 2008

Peter Scott

Cell 905-751-5621

Key in file

Dec2/08:  homeowner called today to say his key is at sales dept/we have permission to go in at will to finish work here.  He is not moving in for a couple of weeks.  Malcolm went and picked up key/he has PDI list and is going to use this as a fill in to do work when he’s got time.

Dec19/08:  homeowner called wants us to drop his key off to sales for him to pick up

Mar31/09:  booked 30 day repairs for Apr17/09

Apr22/09:  Malcolm was here to do 30 day repairs.  Big problem with kitchen window not being centered.  Don has spoke to John/Site and his crew are going to fix this.  I spoke to homeowner today and he says he will leave us access/key will be left in garage and he’ll let me know where in garage/garage will be left open.  We can start anytime Monday on.  I told Don.

Apr24/09:  Don spoke to homeowner today/not moving window as this is the way it is for this model (off centre of sink).  PO32692 to Aya Kitchens for upper cabinet 16 ½” hinged right/finished gable on left with 1 1/8 filler to match.  Homeowner is leaving key at sales dept for Monday Apr27/09 for Don to go in and check.

May28/09:  Got call from Joan/site that Aya is there looking for key to do installation of cabinet here.  We didn’t set this up so hopefully Aya did arrange this with owner.