Lot 2007

1411 Rankin Way

Moonlight

Occ.: March 31, 2009

Wesley Cyr

Work:	705-796-7172

Cell:	705-727-2400

E-mail:	wcyr@innisfil.ca

May 20, 2009: Owner called to let us know that the fix to the bathroom leak is not complete and that the sod was only laid on only half the lawn.

May 25, 2009: W/O 2545 to Mega Drywall to do touch ups throughout house.

July 21, 2009: W/O 2789 to Canbarr to inspect crooked ensuite tub faucet also to move rough is the basement. Art called to inform that he was at the house and spoke with the owner re faucet and owner will accept faucet as is. The rough in is in the right spot we just need to move  the 2x4 in closer to wall.

Service scheduled for July 27/09

July31/09:  Greg was here to do 30 day list w/o 2980 to D&S to repair/replace 3 outlets in the livingroom as they will not accept plugs.  w/o 2981 to Zab to finish painting powderroom window and to clearcoat the handrail to upper floor. - Completed

I also setup for service to go back in Aug11/09 to finish drywall repairs.

Sept1/09:  Malcolm was here and completed rest of 30 day list
December 23, 2009: Karen spoke with Grant Shelswell at the city who told her the owner of this house is not happy with the service they have been given. I called Wesley Cyr & reviewed his 30-day list with him. He identified the items that are outstanding. I booked a service appointment with him on January 21, 2009. I will also re-send the trades work orders telling them to attend on Jan 21st.