Lot 44 / 1402 Rankin Way – Don’s notes from June 30/08

REPAIR LIST

Paint door on broom closet

Finish and trim at lower stairs (left)

Purchase Order to Bayfield Carpet:  replace approximately 12 boards that are badly scratched in living room / dining room area

Transition loose at foyer

Fill, finish and trim at lower stairs left of television

Dents in from door

Gap @ baseboard front foyer

Chip in lower newell post

Drywall repairs (marked with sticky notes)

Repair top step tread

Ensuite shower wall is missing one feature tile (Purchase Order# 27821 to Bayfield Carpet)

Towel bars, tt dispensers etc missing in all bathrooms (Purchase Order to Bayfield Carpet) * Jenny completed July 5/08

Mirrors need to be installed in all three bathrooms (Work Order to Accurate Glass)

*Completed

Touch-up frame around window in master

Main bath fan (cover) and ceiling repairs

Fix frame in right rear bedroom window

Repair casing at front door stopper

Repair and paint garage man door

Gaps at left garage door frame at RH side

Page 2  Don’s notes 1402 Rankin Way

Bricks pushed in where garage flashing meets house