Lot 84

1388 Benson Street

Canary

Close Date:  Jan 15, 2009

Annie Seenathsingh

HM 705-436-5688

Cell 416-805-9527

Feb. 10/09: Owner called to se when the bathroom accessories are going to be installed. Teresa checked files and this issue is not noted on the PDI or 30 day with Tarion. Owners claim that they did not know that the accessories were supplied until they read the purchase agreement. W/O # 2345 faxed to Bayfield Carpets

Feb12/09:  rec’d confirmation that ceramic fixtures are now installed.

Feb 20/09: Owner called reporting a leak in the basement. It has been wet since PDI and nothing was done. Peter will check it out this PM.

Mar4/09:  I called homeowner to follow up on basement wet issue but there is not a voice mail to leave any message for them.

March 30, 2009: Water in basement till not fixed. Malcolm is to go there in the PM

Apr23/09:  Malcolm was here to install screens.

April 27, 2009: Owner called to say that there is water in the basement now to please send someone to inspect. Malcolm will go this pm.

May4/09:  Malcolm believes there may be a problem with a plugged weeping pipe.  I arranged with John D’Angelo to go here to check it out/spoke to homeowner they are home each day after 9:00am.  John says he will try to go tomorrow morning.

June3/09:  booked 30 day repairs for June 4/09

June4/09:  Malcolm was here and completed 30 day list.  w/o 2968 to Telecable to check for c/v outlet in garage/Malcolm couldn’t locate it.

July 28, 2009: Owner called re central vac. and the painting of garage and fornt door

W/O 0479 to JP Dec. to complete exterior painting.

December 18, 2009: Year end service scheduled for March 3/10