Lot 85

2178 Batters Loop

Starling

Close Date:  Jan 15, 2009

Kyle Brett

Lindsay Dailly

Kyle Cell 416-559-5128

Cell 416-576-0573

Jan16/09:  homeowner called to say his basement window is loose and they have no rods in the closets.  Don is going to go here this afternoon and fix it.  Keystone called homeowner and arranged for Monday to put in closet rods etc.

Feb. 11/09: Owner reported a step/landing at front of house broke in half. Don will go to inspect.  He spoke to Barrie/Binnie’s and he will fix

Feb12/09:  homeowner called said they have blown shingles on roof (bad storm last nite)  PO31099 to Dominion to repair/replace shingles.

March 9, 2009: Owner called and asked if more gravel could be put down on driveway. Teresa called site and Joan will send someone over to take a look  He also mentioned that someone will be home next week if we could schedule service. Teresa informed home that there are deadlines and we will see if there are empty spots we will call.

April 30, 2009:  Owner called looking for patio door screen. Malcolm will check site to see if there is one.

May25/09:  booked 30 day repairs for June 1,2,3/09

June2/09:  Greg is here doing 30 day repairs.

- w/o 2738 to Keystone for 8’ closet shelf.

- w/o 2739 to JP Decorating to remove paint from hinges and to do touchups throughout including in front entry which is very high up.

- PO33064 to Bayfield to repair/replace vinyl in kitchen from nicks in it.  Greg tried to match it twice but not a good match. Completed

- Joan looking into 2 missing patio screens – 36”. Greg installed on July 9/09  Completed