Lot 89L

2188 Batters Loop

Starling

Energy Star

Closing Date Jan 29/09

Tracey and William Waite

705-294-0907 (home)

905-895-5445 (work)

Cell 289-221-0204

Jan 30/09: Owner called to report water around basement drain? Peter is going to inspect. Drains are plugged. Lorraine called plumber to take care of it.

Fe 3/09: Owner reported that latch in upstairs window does not latch. Peter to go and check. Peter did not make there. Owner was advised

Fe 3/09: Owner called to report draft in basement window and that there is no caulking around window frame on the inside.

Fe 6/09: Owner called to find out when someone will go and check on window draft and window latch. Work completed on Feb. 19/09

Feb. 25/09: Owner called to find out how the HRV unit works as it shuts off and it seem that it has a hard time to re start.

Feb. 27/09: Tracey called and said that the HRV unit seems to be working fine and there is no need to send someone over to check.

Mar. 04/09: Owner called to report tubs not silicone and the tap/spout is crooked and loose.  Greg went here to silicone tubs today.

April 6, 2009: Owner reported shingles have flown off roof and that concrete step is separating – 3” in with.  I sent fax to Frank’s trailer for Binnie brothers to repair/replace concrete slab at front door.  Homeowner also inquiring about her patio door screens (2missing).  I called Joan and she is going to follow up to see if she can find out where they went.

Apr9/09:  w/o 2617 to Bart’s Roofing to repair shingles blown off roof

April 20, 2009: W/O #2633 faxed to Keystone to install bathroom mirror in basement. Completed

Apr27/09:  homeowner called about missing screens/+patio door screens.  I called Joan who will call Pollard and follow up as these should have been in the lockdown lot.

I sent fax to site for Binnie’s to check driveway for gravel/homeowner says they are bottoming out.  I l/m for homeowner to let her know status.

May25/09:  Greg is here doing 30 day list.  He needs plumber to disconnect laundry tub as he has drywall repair to do behind (could have been from the plumber) PO33056 to Canbarr.

May27/09:  w/o 2717 to JP Decorating to finish stairs and paint touchups all over the house.

w/o 2718 to Bayfield to repair carpet on stringer upper stairs (left) as it was cut too short and a chunk is missing. Cust. thinks is dog damaged  W/O cancelled - Completed

PO33057 to Footings Plus to repair/repour front door sill (marks all thru it). Completed

May28/09:  Greg has completed list.  Trade items only left.  Homeowner did ask for ¼ round at ceramics.  I l/m for her that we don’t install ¼ round.

w/o 2723 to Keystone to put closet doors in basement where HRV unit is located.

July23/09: PO33017 to Innisfil Air to put in a/c unit asap.

July24/09:  Peter is going here today to check on baseboard issue/gaps between trim and ceramic floors also he is going to adjust patio door screen as it’s binding.

Aug6/09:  owner called said a/c unit is now installed but she needs electrican to wire it up.  I called Dave/D&S says he can go tomorrow.

w/o 2853 to D&S to go tomorrow and wire up ac unit after 10:00am and before noon.

Aug12/09:  I sent fax to site for Tom Small to have a brick layer or someone go and put mortar where a/c unit was installed.  I called and spoke to Todd who said he has bricklayers working on Lot 90 so he will send them over to mortar at a/c pipe today.

Aug14/09:  owner called yesterday said they have completed wireup for a/c/hole now is much smaller probably can be caulked.  I spoke to Duey he will go check on this.

September 25, 2009: Tracey Called to let us know that the A/C pipe is till not done and also the PTUS. Teresa called Zab and painting is scheduled for Friday Oct 2/ 09. Todd called and he will go with a brick layer and show him what to do.