Lot #91R

2198 Batters Loop

Raven

Occ. Feb. 13, 2009

Andy Roersma & Adinne Calvert

HM 705-294-2009

Cell 705-321-4883

E-mail: yt_1300_pheonix@hotmail.com	Note: Cabinets supplied by Simcoe Kitchens

Feb23/09: Owner left msg. cabinet were to be installed and no one showed, also that door in bathrooms still have to be hung.

Feb. 24/09: Owner called regarding the bathroom doors. Teresa called Joan. She will look into it. Alex will go and hang the doors.

March 16, 2009: Owner left msg. re.  no power to dishwasher. Teresa called and explained the wire is not connected to electrical panel.

April 9, 2009: owner called to ask about scheduling time to do 30 day. He filed with Tarion too late. He also mentioned that he is to get an A/C as compensation for proponing his closing date. Amendment faxed to site.

April 27, 2009: A/C installed is scheduled for May 4 – Innisfil Air and May 5 D & S Electric.

June9/09:  booked 30 day repairs for June 22,23,24/09

June24/09:  Peter is here doing 30 day list.  W/O 2838 to Bayfield to repair tiles Completed

w/o 2840 to Simcoe Bldg Centre for drawers in kitchen missing soft closure mechanism (owners did not upgrade soft closure for doors) as well as 3 cupboard doors.

w/o 2839 to D&S to replace light basement (pull chain) broken. Completed

PO33092 to Keystone need valance 61 3/16 for slider in bedroom it’s damaged and 32” door slider /white for same bedroom.

PO 33093 to JWD for 24” RH closet door for master bedroom walk-in closet.

July 8/09:  PO33005 to Zab to do touchup painting throughout/we did drywall repairs at 30 day as per customer request.

July 13, 2009: Bayfield was there yesterday to do carpet repairs but some were missed, owner mentioned it to service tech and he did not have the items on his work order so he did not do them.

W/O 2780to Bayfield to inspect/repair visible carpet seams and loose carpet next to railing at bedroom #3. Greg will re install baseboard in kitchen  where tile repair was completed

July21/09: rec’d confirmation from Bayfield w/o 2838/carpet issue is complete

July22/09:  Simcoe Bldg supplied this kitchen.

July 29, 2009: PO to replace transition at laundry room