Lot 95

Starling

2160 Nevils Street

Poss. Date Feb. 4, 2009

Katherine & James Denis

Home 705-294-1477

Key in file

Feb9/09: Aya Kitchens to install cabinets tomorrow Feb 10. Teresa l/m with owner regarding install and access. Owner called back to let us know that there is a key at sales and to provide AYA access.

Feb25/09:  homeowner called they still have no shelving in any closets and missing mirrored closet doors.  Also can’t find any electrical in panel for the dishwasher.  I spoke to David/D&S and he will stop by tomorrow for us and check.  Neil/Keystone says Wayne will be in area tomorrow and will go in to measure/Neil will call homeowner to let them know what’s up.

March 16, 2009: Owner reported that neighbours can smell gas outside when their furnace goes on. Teresa called and told owner that it is common to smell a bit of gas but to monitor and if it gets bad call the gas company.

March 26, 2009: Innisfil  Air to install fan exhaust pipe.

May 22, 2009: Owner left msg. that A/C not working and that there will no one home until 4:30 PM. Teresa left msg. for owner to call back with more info.

May27/09: As per JP/site w/o 2716 to D&S to hook up A/C unit Completed

June11/09:  Malcolm was here and completed 30 day repairs.

PO33071 to Pollard to replace masterbath window it’s cracked 10”X28” glass size/non operating window. Scheduled for July 6/09. Completed