Lot 96

2162 Nevils Street

Heron

Close Date:  Dec 15, 2008

Gabriela Daniszewska

HM 705-294-1080

WK 905-738-1242

Cell 416-602-3457

Dec 17th/08:  Kim called homeowner *Courtesy call / Work Order# 2404 D&S Electric re:3 way is backwards and two not working ? / no plug near central vac

Dec19/08:  homeowner called said they have a leak from kitchen to basement/Greg went here today to fix/she also was inquiring about her ceramic fixtures/told her Bayfield will setup for this.

Jan 6/09:  Homeowner called concerned that the key was going to break in the lock because the door is “tight” – Peter adjusted door**

Jan 27/09: Called owner to confirm service with Pollard. Lorraine talked to owner and l/m at home.

Feb 3/09: Teresa l/m that Pollard will be on site Thursday Feb 5/09 from 11-4

Feb5/09:  I called homeowner is here/Don going to deliver and install screen packages here.

Feb9/09: Owner called to report a leak in her washroom. Greg is going to investigate.

Feb. 17/09: Owner called to report a crack in garage door floor that it is preventing for the over head door to lock. Malcolm is going there to check it out.

Feb18/09:  Michelle/Pollard called said they are putting screens to site trailer for this address on Tues.Mar10/09 11-4.

April 13, 2009: Owner called to report bedroom door does not close and asked when the bathroom accessories will be installed. W/O # 2619 faxed to Bayfield. Completed May 7/09

May 4, 2009: Service scheduled for May 14 and 15/09

May 14, 2009: W/O faxed to D&S to replace pull cord on basement light Completed and to install outlet at central vac no required Owner did not specified where to put the switch so it was installed where ever it usually is installed. Circuits are there on the electrical panel if she wishes to install and extra outlet. OWNER WAS ADVISED

Sent message to John/site to install medicine cabinet.

W/O faxed to Aya to supply and install end cap for countertop. Completed

July20/09:  owner called on July 10/09 said basement window had fallen out as well as a couple of other issues she wanted addressed.  JP/site said he’d go by and fix window.  Innisfil Air went here and installed dryer vent in correct place.  PO33013 to Pyramid to repour garage floor/floor had shifted.

August 4, 2009:  Owner called to report a leak in bathroom. Greg is going there to inspect. Over flow needed to be adjusted and sealed

August 7, 2009: Gabirella called to report a leak in bathroom . Greg is going there once again to inspect.

August 31, 2009: Gabriela called yet again about a leak in bathroom W/O faxed Canbarr-Completed

November 24, 2009: Year end service scheduled for Feb. 4/10