Lot 172

1243 Lowrie Street

Seahawk – ENERGY STAR

Close Date:  Dec 16, 2008

Lisa Mountney

Stewart Jagmohan

HM 905-452-0914 (Lisa)

905-624-7551x 23 (Stewart)		Energy Star Pkg. in file

Dec 29/08: message from homeowner re:  25 sq feet of shingles blew off roof / Kim called homeowner * Purchase Order sent to Jim Oakes Roofing

Jan 5/09:  Kim called homeowner re: courtesy call / Doug at Sales has key / Kim copied PDI so that we can go in and address the repairs

Apr15/09:  booked 30 day repairs for May 4,5,6,7/09

May8/09:  Malcolm was here and completed 30 day list.  Only item left is exterior painting and touch up at oak stairs.  I sent w/o 2369 to Zab and spoke to him to arrange access for him May 11/09 and let homeowner know we are going in then to finish.

July17/09:  owner sent a fax to say some work they say is not complete from 30 day list.

I spoke to Zab and he is going to do exterior painting on Friday July 31/09.   w/o 2975 to JWD to adjust door in masterbath (not shutting or locking) and masterbedroom door rubbing on frame.