Lot 184

1220 Laurand Street

Starling – ENERGY STAR PACKAGE

Close Date:  Aug 20, 2008

Amanda Chisholm

Jason Kay

HM705-294-1040

Cell 289-231-8937 – Amanda

289-231-8781

HOMEOWNER DOING OWN DECK

Aug20/08:  w/o 2165 to Dominion to install trough and downspouts, also called Accurate for mirrors and sent w/o 2119.  PO29330 to Barry Williams to re-install oak railing

Aug 26/27th/08:  Greg finishing up spray ceiling / sand and paint stairwall / Zab to sand and seal stairs and railing

Aug28/08: John/Canbarr was here today and put up shower curtain rod/installed shower head.  Jenny/Bayfield called to say they were in and are finished here.

Sept3/08:  homeowner called needs ensuite tub caulked and wants her hardwood looked at especially in stairwell area and on landing large gaps.  I setup for Sept 10/08 to look at this.

Sept12/08: rec’d back completed w/o 2165 from Dominion   Jim was here and caulked tub and attached soap dish.

Sept16/08:  homeowner l/m about debris to be cleaned up in yard.  I left back message that when the ground dries up some it will get cleaned up.

Sept30/08: rec’d back w/o 2165 from Dominion they completed install of trough and downspouts.

Nov26/08:  I booked 30 day repairs for Dec 29,30,31/08

Dec 15th/08:  Jenny called to say she dropped off carpet runner 2 weeks ago

Jan5/09:  booked Jan7/09 for Malcolm to go finish the 30 day list.

Jan12/09:  homeowner called no power to central vac/I spoke to Craig/Telecable he says yes he needs to go in.  I sent w/o 2322 to him (try to go in Jan 14/09 when service is in finishing their work)

July 16, 2009: Teresa left msg. on Amanda’s cell and home re Pollard service on July

29/09 between 11-4

October 14, 2009: Service scheduled for Oct.27/09