Lot 188

1205 Laurand Street

Swan

Close Date:  July 10, 2008

ENERGY STAR PACKAGE

FINISHED BASEMENT

Lorrianne Jesso

Dominic Gill

HM 705-294-0747

WK 905-601-1328

Cell 416-997-5859

July14/08: homeowner called wanted to know when they are getting cabinets/vanities/I called Dora/Aya she says they are hoping to receive them on Friday.  Kim also spoke to homeowner as they had other concerns.

Work Order # 2240 Bayfield Carpet re:  kick in carpet @ LR and Kitchen / touch-up grout in all three bathrooms in shower wall * holes in grout (completed)

July 16, 2008:  Kim called homeowner and booked Thursday July 24th/08 for Pratt Service to go in and do repairs / Purchase Order 28613 Pollard Windows E30 front door/ Work Order #2249 Accurate Glass and Mirror / Purchase Order # 27832 Innisfil Air to vent range hood vent /Purchase Order # 27831 Bayfield Carpet for towel bars etc./ Marnoch Electric PO# 27830 to install range hood vent / Purchase Order # 27829 Canadian Whirlpool to repair chips in tub

July23/08: homeowner called Accurate did measurements and will be back Thursday before noon to install/she wanted to know about towel bars/I refaxed PO27831 to Bayfield to get this looked after.

July 24, 2008:  Peter doing a few repairs from PDI

July28/08:  booked for Aug.6,7/08 for Peter to finish work here.

Aug7/08:  w/o 2115 to JP Decorating to do paint touchups throughout.  Peter has completed his repairs here.

Aug8/08:  PO29283 to JP Decorating replaces w/o 2115 as per Don Darby.

Aug11/08:  confirmed with Zab and homeowner for painting to be done Aug 15/08 am

Aug18/08:  PO29327 to Dominion to replace/replace trough (nail out of trough @ right hand side of garage)

Sept12/08: rec’d back completed PO29327 from Dominion

Oct16/08:  homeowner called said there is brick missing at roof back right corner by garage.  I put this onto paperwork for Malcolm to look after.

Oct17/08:  Malcolm was here and did brick repair

June17/09: owner l/m re: curbs were put in but his property not leveled.  I sent message to site for this

Aug25/09:  Malcolm was here and completed year end repairs.