Lot # 197

1241 Laurand Street

Seahawk

Occ: March 6, 2009

Cuong Hoang & Germaine King

Home:

Work:

Cell: 416-899-7173

Germain 416-837-8162

Email: viet.hoang@sympatico.ca

March 9, 2009: PO faxed to Bayfield Carpets to replace cracked marble at top of fireplace mantle

March 25, 2009: Owner wanted to know when the painting of drywall repair will take place. Teresa sent an email to Joan at site for info.

June22/09:  booked July 2,3/09 for 30 day repairs.

July 2, 2009: Owners did not provide access to do repairs. Teresa called Chong and left msg and Germaine did not have room in her voicemail. Greg waited till 10 am. Germaine will meet Greg at 9 am tomorrow.

July8/09:  PO33002 to Pollard to replace operator unit/cracked glass 20 1/2X42 ½ in dining room.  I l/m for owner to call to book another day for ceiling repairs in kitchen when this is done Zab needs to do touch up painting. Ceiling repairs scheduled for July 17/09

Aug5/09:  I arranged for Greg to go here again on Aug 17/09 to finish drywall repairs.

Aug24/09:  Greg did not go back here as he had no time.  I gave this list back to Teresa in the file to rebook more time to finish work.