Lot 200

1253 Laurand Street

Canary

WORK CREDIT – purchaser to supply and install primer paint for interior and exterior finishing

Close Date:  July 22, 2008

Jennifer Bradbury

Jason Evans

HM 705-294-0908

WK 705-728-5344

Cell 416-278-7257

Sept16/08:  homeowner called said she forgot to send her 30 day list.  I told her to still send us list and we will review and setup time to do work.

Feb26/09:  30 day booked for Feb27, Mar6,Mar13/09

Greg had an emergency to go to first/called homeowner to say he’d be here this afternoon but they are not available.  Need to rebook another time.

March 16, 2009: W/O #2673faxed to Bayfield Carpet to repair seams in master bdrm.

March 23, 2009: All 30 day deficiencies are completed with the exception of Bayfield Carpet.