Lot 211

1270 Lowrie Street

Starling – ENERGY STAR PACKAGE

Close Date:  July 15, 2008

Franca Luisa Campisi (H) 416-200-2758

HM 705-431-4599

WK 416-790-2512

Cell 905-505-5320

July16/08:  w/o2105 to Accurate Glass to install mirrors after July22/08 when kitchen is being installed / PO29274 to Innisfil Air to vent out rangehood/PO29272 to Canbarr to have plumber available for July 22/08 as kitchen is being installed/PO29273 to Marnoch Electric to vent out

July 21, 2008:  Kim called Dora re: kitchen installation / called homeowner and spoke to her directly / Aya installing kitchen on Wed morning between 9-10 * Kim amended Purchase Order to Canbarr to re and re on Wed July 23 and to change sink if necessary (scratched)

- Kim called Accurate Glass re:  install shelves and doors on linen closet in upper hall (this was supposed to be done on Sat)

Rick Hardy said they should be full size doors according to his blueprints /plan so he is not sure why homeowner is wondering if the ‘bulkhead is complete’ at linen closet

July 23, 2008:  Kitchen sink changed today

Aug5/08:  homeowner called twice one call from each of them/re: over range microwave to be vented/I refaxed Innisfil and spoke to Lynn who had wrong number she is going to call now and setup.

Aug7/08:  Malcolm went to get lock box but homeowner still have key in it/I l/m for them to remove key so we can pick up lockbox tomorrow.

Sept2/08:  w/o 2189 to Binnie Brothers/to add gravel and grade driveway/car bottoming out.

Nov19/08:  booked 30 day repairs for Dec3,4,5/08

May 5, 2009: Franca called to let us know that the downspout has fallen off. Lorraine will ask John to send someone.

May6/09:  As per John D’Angelo send PO to Dominion for downspout PO32839.

Aug20/09:  Peter was here to do year end list.  Need to setup more time to finish drywall repairs

Sept1/09:  w/o to Brad Jonkman to install deck stairs-Completed.

October 14, 2009: Service scheduled for Oct.20/09 Cancelled as owner was sick