Lot 219

1981 Prince Court

Peacock – FINISHED BASEMENT

Close Date:  Dec 18, 2008

Donna Kutzes Jacobs

Jeffrey Jacobs

HM: 416-787-6976

WK 416-789-2687

Cell 416-735-1851 (Donna)

Tenant: Cindy – 705-436-5943

Jan 6/09:  Keystone installing mirrors, shelving etc today/ Purchase Order to Marnoch Electric #31235 to change switch location in lower basement bathroom

Jan13/09:  homeowner said they can’t get Enbridge setup in their name as the furnace has not passed inspection.  I called Brandon/he will setup for tomorrow with Enbridge/I told him Malcolm has the key and will drop it to him this afternoon.

Feb. 17/09: Owner reported that there are not heat vents in either bathrooms and that basement tub does not drain. Tenants are moving in March.

Feb20/09:  key for this home is in GFI/Alex is here today and confirmed there are no heat vents in ensuite bathroom and basement bathroom.  He is going to check the drain in basement tub too.

Feb25/09:  Greg went here today and put in heat vents in both bathrooms.  He is going back in tomorrow to check on plugged drain in basement washroom tub.  He also fixed the laundry tub leak.

Feb26/09:  As per Greg Laing w/o 2367 to Keystone to install closet door in basement bedroom.  w/o 2368 to Aya to replace left hand door on vanity in ensuite as per Greg it is damaged (not on list)  Greg couldn’t fix plugged drain.  w/o 2369 to Canbarr for this. Completed

March 2/09: Owner e-mailed re wiring for A/C unit. Lorraine responded that no wiring was to be provided with the rough in.

Mar25/09:  tenant sent email of list of items to do/I called spoke to her/told her we have 30 day list and will setup time for it/she had no emergencies/we will call her to schedule later.

May5/09:  booked May8/09 to do 30 day list and install patio door screen that is in service dept.

May 8, 2009: Screen did not fit. PO 33212 faxed to Pollard to supply. Duey to caulk vent cover at north side of house. Completed.

W/O to Keystone to supply and install basement bedroom closet doors.  Completed Jan 6 &9/09

Homeowner sent email problem with door from garage to house/they had to nail it shut and needs fixed/I spoke to John on site and he said they would look after/I sent him the email.

May26/09:    signed back PO for screen to Pollard today

July15/09:  Conciliation is booked for July 28/09 at 10:am   Service is scheduled for July 20/09.  w/o 2955 to Innisfil Air to screw for furnace cover (Pratt will pick it up and install it when we go)  w/o 2953 to JP Decorating to go in when service does to paint front door and garage door trim & side door trim to be painted.- Completed

w/o 2956 to Marnoch for gas line not bonded/secure service conduit to wall.  w/o 2954 to Royal Overhead Doors for garage mechanism/trim/fit has to be adjusted.  I also sent email to Sean to give me status of seasonal items ie: sod,grade driveway and window wells.  All trades have been informed to go on July 20/09 when Pratt is there doing work and were told there is a conciliation booked

July21/09: rec’d back w/o from Marnoch they completed work (secured service conduit, bonded electrical gas line

July22/09:  Zab has completed his painting and Royal Overhead Doors did completed garage door repair.  All work is now completed.  I called and l/m for owner to call me to discuss cancellation of her conciliation for Tues July 28/09