Lot 221

1973 Prince Court

Robin – WORK CREDIT – some flooring and deck

Occupancy Date:  Aug 14, 2008

Nicole Liddy

Jason Lamont

(H) 431-6584

Cell 705-627-5228 (Jason)

Aug21/08:  As per request from Jenny/Bayfield I sent her customer info.

Dec3/08:  homeowner called wanted to know about work here to be done.  I had 30 day list and booked for Dec 29,30/08.  I also booked for Dec 9/08 to go in and caulk at ensuite shower as it hasn’t been done yet and is leaking.  He had issues with mould at windows and on ensuite ceiling.  Kim spoke to him and we are trying to get Don in to look at today/but homeowner didn’t answer/I left message.

Jan7/09:  Peter was here in December and completed the 30 day list.  There are a couple of items put into the spring file.

May 15, 2009: Owner left msg. that soffitt fell off.

May 29, 2009: Owner called to let us know that the garage door panels are twisted.  They said they are missing soffit/fascia at the front door and by garage.  w/o 2724 to Dominion to repair this.

June 9, 2009: Jason called to let us know that Dominion was there to repair soffit but the it will have to be re installed as it is a poor install.

W/O 2756 faxed to Dominion to do work. Completed

September 30, 2009: Year end service scheduled for Nov. 30/09