Lot 225

1329 Lowrie Street

Seahawk – FINISHED BASEMENT

ENERGY STAR PACKAGE

Close Date:  Dec 3, 2008

Vivienne Potter

Diane Noto

HM 416-419-7968 (Viv)

416-938-7960 (Diane)			Energy Star Pkg. in file

Dec5/08:  PO31219 to Bayfield Carpet (subfloor needed to be screwed down – removed hardwood – supply & install approx 100 sq. ft. of hardwood

Mar31/09:  homeowner sent email about unfinished work here.  She never filed any list with Tarion.  From her list I sent w/o 2380 to Keystone for master bedroom closet missing shelves.

Apr13/09:  I setup with homeowner to go in Apr 27, 28/09 to do items from list she sent in.

May 1, 2009: PO #33207 to Canbar to unplug drain Completed. Canbar also replaced 2 toilets and cut hole for access to hose bib in basement.

May4/09:  Peter was here to do list homeowner sent.  PO33207 to Canbarr for plugged basement bathroom/w/o 2398 to Zab to varnish stairs and fireplace/

PO32836 to JWD to put 800 series doors in foyer,

w/o 2399 to Keystone to put closet doors in basement closet. Completed May 8/09

w/o 2559 to Dominion to install exhaust vent in soffit above front door/2nd storey.

May 5, 2009: W/O #2511 faxed to Bayfield Carpet to R&R ceramic tiles in tub surround. W/O #2512 faxed to JP Decorating to fix stair stain and mantle on fireplace. Completed W/O #2513 faxed to Keystone to Supply and install slider door and shelving in basement bedroom. Completed

May7/09:  as per John D’Angelo w/o 2565 to Royal Overhead Doors to replace garage doors they are the wrong ones should be sandlewood.  2 8x7 steel insulated doors.

May8/09:  I called homeowner to follow up about missing closet doors in basement.  Homeowner says it’s now complete.

June12/09: owner called about garage doors not yet being replaced and about painting required in downstairs bathroom that just got finished and touchups in basement.  I spoke to Zab he could have gone Monday but owner not available.  She’s there all of next week.  I sent w/o 2811 to Zab to arrange any other day next week with her to do his painting.  Completed Garage doors are an issue as Royal Overhead Doors want PO.  John/site coming today so I will discuss what to do with him.

John says because the homeowner ordered insulated doors they only come in white and not sandlewood.  I called and l/m for owner explaining this and to call if they have further questions.

June15/09:  w/o 2828 to Canbarr to go in and hook up faucets/site took off for Bayfield to do tile job in bathroom. Completed Bayfield is still to go back as they had to get 1 more tile for kitchen for repair.