Lot 228

1341 Lowrie Street

Parakeet

Close Date:  Apr 21/08

Marc Handy / Wendy Stanbridge Cell # 416-564-5389

WK cell 416-220-0218

Cell 416-662-5406

HM 705-294-0694

Apr24/08:  homeowner called to say Rogers were there to do cable installation but outlet in livingroom has been cut.  PO 26469 to Telecable to fix.

Apr29/08:  homeowner called to say no one from Telecable called / I called Brian/Telecable and l/m again to pls call homeowner to setup.  Homeowner also said temp sink has leak underneath.  Jim going here today to fix this.  She wants us to do some work from the PDI.  Jim to check what work is needed here.

Apr30/08:  Craig / Telecable called to say he called customer and is going here today to fix problem with cable

May 6/08:  Kim called homeowner (Wendy) back and let her know that Pollard was confirmed for Thursday May 8th to do the ½ round installation and ‘lock-up’ * as per Michelle at Pollard Service

May 12,13,14,15 /08:  Don, Jim, Malcolm, Greg at times all working in here

May 14, 2008:  homeowner called to say that when the house was jacked up the caulking on the tub in the main bathroom split away and now the tub creaks

May20/08:  I called to see about access today/not convenient with homeowner.  He did however call back to say we can have access tomorrow from 8-12:30 as wife will be there.  We have already arranged to go in Thursday and Friday to finish our work here.

May 23, 2008: Kim called Marc to book two days next week for Greg to finish drywall work and paint / homeowner is to call us back with dates that someone will be there for access…

Aug 25th/08:  Kim called requesting access for 3 days the week of Sept 8th / homeowner to call back and confirm three days in a row / Will not leave key /

Work Order#2173 Bayfield Carpet – complaint the carpet is lifting in the upper hall and carpet on risers and where pickets meet tread

is “not attached”  ** Jenny tried to set up for the week of the Sept 8th / homeowner is not co-operating

Aug 27th/08:  homeowner hung up on me when I tried to book time for repairs -- do not want to co-operate

Sept 2/08:  Wendy called back and confirmed for Sept 8,9,10 / Kim called Bayfield Carpet – as per Jenny – they will also book for Monday Sept 8th for repairs to carpet as per Work Order

Sept10/08:  Malcolm was here and completed 30 day repairs.

April 15, 2009: Marc called to report damaged shingles at font of house above window at peek W/O #2625sent to Vicourt Roofing to replace shingles.

June11/09:  PO33073 to Pollard to replace operator window in kitchen  17X37/window is cracked.

July13/09:  Greg was here to do year end repairs.  He notes that everything that’s warrantable has been dealt with.  Owner wants squeaky tub dealt with (not warrantable).  I sent message to site about the deck he’s asking about at side of house off of livingroom.

Paved driveway is head office to deal with.