Lot 231

1988 Prince Court

Canary

Close Date:  Mar 10, 2008

Vincent Caruana

Marianna Lac

HM 705-294-2020

Cell# 416-508-1156

May 6th/08:  Jim installing door stops today – Kim spoke to Wilson Claro and he is dropping off materials at Robin’s trailer

July23/08:  booked 30 day list for July 30,31 and Aug 1/08

Aug6/08:  Malcolm was here to completed 30 day repairs.

Sept 23/08:  Doug Stephens AYA Kitchens called to say that he called an left messages but no return call from homeowner re:  custom doors and filler to install /Kim called homeowner on cell and then l.m. on homeowner’s answering machine

May 21, 2009: Vincent called to report that the A/C does not cool the house. W/O 2541 to Innisfil Air to inspect. Completed

May25/09:  homeowner sent email that they are missing shingles on roof and that the jets on the whirlpool tub are not working.  I sent back message explaining that both these issues are covered only for one year.

June 16, 2009: Year end service scheduled for June 25, 26/09. The floor has a dip at entrance to laundry room 3/8 to ½ inch on 2 feet. Allowable deflection is 25mm in 3600m as per Tarion

Aug14/09:  setup for Sept9/09 to address floor issue.

October 14, 2009: Service scheduled for Nov. 4/09