Lot 232

1984 Prince Court

Swan

Close Date:  March 31, 2008

Lloyd & Lewann Tkachuk

HM 294-0251

WK 416-746-8994

Cell 416-200-3066

Key in file

July22/08:  homeowner called wanted to know about work to be completed here, especially about exterior painting.  I setup for Aug 5,6, 7 ½ day for her 30 day list and send fax to site for exterior painting along with homeowner information.

Aug6/08:  Malcolm was here and completed 30 day repairs.

Aug13/08:  homeowner called/re: painting of garage and front door/Peter took key to Robin/trailer for Zab to pick up he says he’ll paint Thursday morning.

w/o 2117 to Dominion for fascia/soffit missing @ nw corner where garage meets house.

Aug20/08:  homeowner called to say the shower in mainbathroom is leaking in left back corner/Malcolm did 30 day repairs and did caulk it but it leaking more than before???

Aug22/08:  Rec’d back w/o 2117 from Dominion they have now completed their repairs.

June 9, 2009:  Year end service scheduled for June 16 &17/09

June23/09:  JP/site was here and completed year end list.