Lot 239

1956 Prince Court

Starling

Close Date:  Dec 16, 2008

Larry Pilozo

HM 705-436-4746

WK 416-535-8501X4893

Cell 416-347-2802

Dec 17th/08:  Lorraine made courtesy call to homeowner/ I made sure they have our service number/let them know trades have been notified for items and that if they need anything further to call us at service.  They seem happy.

Dec19/08:  Don is going here today to do caulking.

Dec30/08:  homeowner called/shingles blew off house/bad winds/PO29495 to Jim Oakes to replace/I called Jim says he will try to get here tomorrow along with the others he has from us.

Jan13/09:  homeowner called concerned that bottom of garage door damaged by trades holding it open with blower heater/Brandon says that’s not true it was a generator.  Don says we will look at when we get a chance.

Jan 29/09: Work order sent to Bayfield Carpets to supply and install all bathroom accessories

Feb. 17/09: Owner called regarding counters. When Aya Kitchens called to set up a date for install owner mentioned that there should have been a third counter to replace. Teresa called Aya and  it was confirmed that 3rd counter was ordered and when it comes in a date for install will be scheduled. Owner was advised.

Mar. 3/09: W/O faxed to Canbarr to remove and re install kitchen, ensuite and pwdroom sink to be scheduled for Mar. 6 at 10:00 am

Mar30/09:  w/o 2378 to Bayfield to rework and repair carpet on stairs.

Apr3/09:  PO32675 to Bart’s Roofing to put new plumbing stack at main bathroom as it’s leaking.  Teresa emailed to Bart’s as we don’t have his fax number.

Apr6/09:  w/o 2384 to JP Decorating for touchup paint throughout house.

Apr8/09:  homeowner called said work still unfinished/Peter was there Friday but didn’t do work from list as he was addressing leak/also she wanted to know about roof issue/I’ve left 2 messages today for Bart’s Roofing but so far no call back 2:30pm.  I setup for Peter to go back Apr15,16/09 to finish his repairs.

Apr15/09:  PO32685 to JP Decorating to do touchup painting throughout.  He is going here today for this. PO #32894 to K & L Godin to clean after drywall repairs.  Refaxed w/o 2378 Bayfield to do repair on stairs as per Don Darby

Apr22/09:  rec’d back w/o 2378 from Bayfield that they have completed repair on carpet at stairs.

May 14, 2009: Owner called re patio slider not locking W/O # 2526 to Pollard.  Cancelled w/o to Pollard and Peter went here May 29/09 to fix patio door lock. Scheduled for June 26/09

May28/09:  PO33058 to Keystone to change closet door in bedroom upstairs, large stain on panel that can’t be removed. Completed

October 6, 2009:  Work order to Canadian Whirlpool to repair crack in ensuite bathtub