Lot 240

1952 Prince Court

Raven

Close Date:  Jan 19, 2009

Tristan Cua

HM 705-294-0249

Cell 416-890-0546

Jan20/09:  homeowner called upset house was not cleaned when he moved in/wants us to provide a shop vac and he’ll clean it.  He also said sinks have only been caulked in the front and not behind.  Tom Small said give homeowner his # and he’ll arrange to go check out this house.

Jan22/09:  I called and l/m for homeowner wanting access for us to go in and caulk sinks.

June2/09:  Peter was here to do 30 day repairs.  w/o 2732 to JP Decorating to do exterior painting.- Completed

w/o 2731 to Aya to replace/repair countertop in powderroom/nail thru it and vanity door knob broken.  Sent email to Joan re: 2 – 36” patio door screens missing.  w/o 2733 to Keystone to install shelving in broom closet.  I l/m for homeowner to call for us to book another day to repair sub floor and loose railing

June8/09:  booked for rest of items from 30 day list to be done on June 26/09

June 19, 2009: Owner is looking for patio screen. Peter will go to site and pick up the ones that are there and drop them off.

July 9, 2009:  Tristan called to cancel tomorrow’s appointment. He informed us.

Aug6/09:  booked for Canbarr  PO33024 for Aug 12/09 at 10:00 to re & re vanity as it had a nail thru it.  I put on yellow copy to Lisa to charge back Aya as it was an installation issue.

September 15, 2009: Owner called to change date for Pollard service. Pollard has been contacted to change date to Oct 9/09 instead of Sep. 5/09. Pollard will call owner to confirm date.