Lot 5007

1806 Swan Street

Twilight

Close Date:  May 7/08

Tracey Cormier (H) 294-0809

Gary Krolicki

HM 705-294-0809

Cell 416-951-0884

E-mail:	tracycormier@hotmail.com

May15/08:  setup for Jim to go here May16/08 after 2:00pm homeowner will be there then.  Greg went and fixed patio door lock (not locking).

May20/08:  homeowner had called about birds getting into vent/not yet installed/Don Darby went to check.

May27/08:  homeowner called again about bird issue/Jim was here today said to note there is 35-40’ of trough missing and downspout/Kim send email to Heljar today about this issue of missing troughs etc.

May28/08:  PO 27626 to Dominion to remove soffit and reinstall including soffit vent approximately 35’ missing

June12/08:  Aya kitchens has setup to install kitchen on June 17/08 homeowner wanted us to also go in that day if we had time to do some work from her PDI.  Told her we were busy but if time allowed we would otherwise we will setup another day for this stuff.

July 2/08:  setup to do walk thru with Don for 30 day list (list is too long).  Setup for July 11/08 at 2:00pm

July 8/08:  Don can’t make afternoon appt/I left messages for homeowner at home and work to call back as we need to rebook for am or the week of July 21/08.  She called back and rebooked for sameday at 9:00am/Don to check for open area in vents as homeowner still complaining about birds in soffitt.

July11/08:  w/o 2238 to Dominion (pce of flashing missing at fascia @ rear of house and above garage at end of adjoining roof)

July14/08:  Don was here Friday/took 30 day list and circled items to be done/Malcolm started some work.  I booked for July 18/08 for Malcolm to do more work here.

July17/08:  had to cancel again our appointment and rebooked for July25/08

July 25/08:  Exterior painting being done today / Kim had to cancel Malcolm doing repairs today because Don pulled everyone for 48 Thicketwood…

July29/08:  As per Malcolm all work here is done except the homeowner says the tub is still squeaking but Malcolm couldn’t make it squeak

Sept 25/26th: Jim and Don in here to do rest of repairs from 30 day list / Don foamed the tubs / Jim will need to go back on Monday….Don said we will not be doing any year end drywall unless there are corner beads jumping off or large cracks / Jim has done extensive drywall repairs here

Oct 10/08:  Jim doing sanding and painting and recoating area where hole was cut in closet wall to foam tub

Nov18/08:  Don is going here Friday Nov21/08 to finish sanding and complete any items from her 30 day list/he is also looking at her tub.  PO31147 to Bayfield 2X12’ lengths of grey T cap and bar

Nov25/08:  w/o 2454 to Binnie Brothers to change 1 patio stone @ front step entrance

Dec 29/08:  water leak showing up on ? bedroom ceiling Dec 26th ??? ice dam  * Peter to check

/no one was at home so Kim left message for homeowner at 4 pm to let us know when they are home

July 21, 2009: E-mail to schedule service

July 24, 2009: Left msg. re service

July 27, 2009: E-mail to schedule service

July 29, 2009: Final e-mail to schedule service

Aug11/09:  booked year end repairs for Sept 3/09