Lot 5008

1804 Swan Street

Twilight

Close Date:  Sept 2/08

Gregory Bell

HM 705-735-4078

WK 905-713-0137X506

Cell 905-713-6220

October 14, 2009: Spoke with owner. All items on PDI complete. Only outstanding issues are 1) Exterior vent cover on lower bath never installed. 2) Front door handle does not work properly. I told him we would come by today or tomorrow to install the vent cover. Teresa booked an appointment for item #2 for November 24, 09.