Lot 5010

1800 Swan Street

Twilight

Close Date:  Sept 2/08

Meaghan Hartwell

Dallas Kerr

294-0321

WK 905-713-9870X34

Cell 289-221-0300

Sept4/08: homeowner called re: mirrors & closet door missing/I spoke to Aslin/Accurate and she says she will call her guy and have this dealt with right away. I let homeowner know and told her if they didn’t call her to let us know.

Sept16/08:  homeowner called has some issues with house wants us to look at/she faxed list of things she believes need addressed right away.

Sept18/08:  I called and l/m for them to call us to see if tomorrow they are available/sorry short notice.

Oct3/08:  Jim went here today with homeowner’s faxed list and 30 day list.  He completed her 30 day list.

Oct6/08: Jim dropped screen off to homeowner/left on porch

Jan 22/09: Owner left msg. for service to call. Teresa returned call owner believes that all issues were completed except for paint on garage and reported kitchen cupboard door hinges came off. Owner to be called back to schedule a time for repair.

Feb.6/09: Owner called to confirm scheduled service for Feb. 12 & 13.

Feb. 10/09:  Owner called to confirm service dates. Dallas and Teresa revised 30 day list in which Dallas verified completed issues and only a bedroom screen is remaining to be installed. Service date for Feb 12 was cancelled and missing bedroom window screen will be installed on Feb 13. Owners will submit a list of Year-end issues to Tarion.

March 24, 2009: Meaghan reported a leak in kitchen sink  Greg to fix. Completed

Apr6/09:  Malcolm was here Friday to finish upstairs bathroom/ceiling repair/sand & paint.  He wasn’t able to finish as the drywall wasn’t  prepped proper.  He did do another coat but needs to go back for another skim coat and to paint.  Homeowner to call us to set it up. Scheduled for June 5/09owner to confirm

July 14, 2009: Scheduled for July21, 2009

July21/09:  Greg was here to do ceiling repairs.  He still needs another ½ day.

July22/09:  I l/m for owner to call to book another day for work.

July28/09:  booked July 31/09 after 2:00pm to finish drywall repair on ceiling.

July 31, 2009: Greg was there to finish repairs and owner was not there. Dallas called at 4:45 pm to let us know that he was home and found the note stating that we were there at 3:30 pm. Teresa called Greg and he will to go back

October 14, 2009: Service scheduled for Oct.30/09