Lot 5015

1790 Swan Street

Milky Way

Close Date:   May 29, 2008

Ruben Delgado

Cell# 627-1968

WK 905-363-1165

June 9, 2008:  homeowner called and requested confirmation for when kitchen cabinetry and vanities would be installed (he has temporary ones at this time) – Kim called Ron @ AYA Kitchens – installation date probably Wed June 18th or Thursday June 19th ** HOMEOWNER IS TAKING KEY TO INNISFIL SALES ON THE WEEKEND

June11/08: Ron/Aya called looking for key/can’t drop cabinets today but will drop and install all tomorrow/Jim picking key up at sales and taking it to Ron before 5:00pm today.  Ron said Kim made all arrangements with homeowner for access as well as with the plumbers.

June 13/08:  kitchen is now installed/Jim put a fan in the basement as there is a lot of moisture around the outside walls.  Homeowner wanted to know about electrical wire in kitchen by rangehood/this was for rangehood but there is a plug put in a microwave rangehood/homeowner wanted to know if it’s live.  I spoke to Gord/Marnoch yes it’s live said it could be shut off at the panel and he will go here tomorrow or on Monday.  w/o 2024 to Accurate Glass to measure and install mirrors/they are to contact us as we have homeowner’s key/call homeowner first.

July7/08:  Malcolm took key to Robin at trailer as Pollard doing install here tomorrow.  Robin confirmed use of key

Aug 13/08:  Jim going to clean out sump pail * homeowner complaint that sump pail is really smelly and he has cleaned it out twice

Aug20/08:  Jim was here and replaced lid of sump pump to a more tight fitting one and sealed it to help the smell/Don thinks it probably is from the straw being buried and until it rots it will be smelly but eventually will go away.

Sept10/08:  booked Sept22,23,241/2 day for 30 day repairs.

Sept24/08:  Malcolm was here and completed 30 day repairs.  w/o 2257 to Aya to supply cabinet for dishwasher space as there was not suppose to be a dishwasher space.

Oct15/08:  w/o 2066 to JP Decorating to do exterior painting of trim, garage door & frame.  Malcolm will go by and check out exterior water faucet/only 1” from ground

Oct23/08:  w/o 2070 to JP Decorating again for exterior painting.  Malcolm says faucet is low but is okay the way it is/as far as holes behind fixtures in bathroom we don’t repair.

Oct29/08:  homeowner called said they have no heat/only blowing cold air/Malcolm went here/couldn’t fix/I called Innsifil Air who went (censor was blown)

Dec2/08:  homeowner called wanted his key back/Malcolm went to Robin’s trailer and took key to sales for him to pick up.

April 22, 2009:  Ruben called to find out when the hose bib will be moved as he cannot hook up the hose. W/O # 2643 sent to Canbarr to relocate hose bib. Completed Apr.24/09

May 14, 2009: Owner called regarding deck and sump pump pipes location. Resolved

July 28, 2009: W/O 0478 to JP Dec. to paint front and garage doors. Scheduled for Aug 7/09 from 9 – 1- Completed

Aug11/09:  service was here Aug 7/09 and we needed to go back to do some drywall repairs and the exterior painting.  I arranged with owner to go in Aug 14/09 and for Zab to go here too in the morning for exterior painting.-Completed