Lot5021

1785 Swan Street

Twilight

Close Date:  Nov13/08

Katheryn Smyth

HM 705-294-0941

WK 905-833-4018

Cell 416-559-5131

E-mail: ksmyth@king.ca

Nov17/08:  homeowner called they are not moving in til this weekend and would like us to go in and do some work before they move in.  They said key is at sales office.  They need mirrors, closet in master bedroom not installed and leaking at water heater.  We are very busy and not sure if we can get in this week.

Nov21/08:  Malcolm had time this afternoon so he went here with copy of PDI and tackled a couple of items from it

Mar27/09:  booked 30 day repairs for Apr13,14,15/09

April 13, 2009: W/O #2618 sent to Keystone to install mirrors in both bathrooms. Completed

April 16, 2009:  Peter was here and completed 30 day repairs. W/O #2632 faxed to Bayfield to do repair work at stairs and ceramic floors. Bayfield attempted to contact owner to provide access on April, 22; May 20; June 9 and June 24/09

May6/09:  I spoke to Keystone they have completed install of mirrors.  Jennifer/Bayfield says there is some problem with floor and how it’s getting fixed/their service guy is bringing in pictures then they will decide.  I spoke to Innisfil Air re: future gas line not installed/they will look after right away.

November 24, 2009:  Year end service scheduled for Jan. 19/10