Lot 5024

1779 Swan Street

Twilight

Close Date:  May 6/08

Michael Jansen / Donna Reed

HM 705-431-2755

Mike Work:  416-314-1898

Mike cell: 725-5632

Donna’s cell : 705-796-5602

May20/08:  Ron/Aya called wants to install kitchen May 26 and drop it off Friday May23/08.  Homeowner emailed back said he’d be home Friday and has booked off Monday.  I let Ron know.

May 23, 2008:  Kim left message for homeowner that AYA will not be delivering kitchen on Friday but will deliver Monday and install it then / Malcolm adjustment on front door / Pratt Service will be going in Monday May 26th to do some more repairs.

May26/08:  Jim was here today and replaced grout in upstairs bathroom/adjusted front entrance door/repaired carpet in Bedroom 2 /did some sanding and painted/repaired carpet where it meets tile in kitchen.

June4/08:  w/o 2016 to JP Decorating to arrange with homeowner access to have railing clear coated./ Innisfil is installing AC unit between 7-8 am Friday June 5th * / Since final grade is not done Frank gave Kim the go ahead to have Innisfil install AC unit on a bracket /Work Order#1995 to Marnoch Electric to wire up AC on Friday June 6th/08 / Work Order #1921 Tile Trends to repair uneven grout / low grout in floor of front entry and upstairs bathroom.

June 12/08:  Tom Deere called re:  dirty grout and ‘low’ in places (Tom thinks that some trade was working in the bathroom and got the grout dirty while it was still wet then tried to clean it out….therefore the grout is low to non-existant in some places.  PO#27644 to remove grout and re-grout floor in upstairs bathroom floor

June 27, 2008:  Tile Trends is booked for Wed July 2/08 to remove grout and re-grout in upstairs bathroom floor

July8/08:  I called homeowner and they said all items from the 30 day list have been completed.

Sept 19th/08:  Purchase Order # 29436 to Accurate Glass to replace 3 closet doors (white)

Apr20/09:  homeowner sent email mainwashroom pull for shower not working, sticks down and won’t stay up/w/o 2392 to Canbarr to fix. Completed

December 2, 2009: Year-end service work completed.