Lot 5025

1777 Swan Street

Twilight

Close Date:  Oct 17, 2008

Greg Reaney

Amanda Renwick

HM 705-431-5034

WK 705-795-3455

Cell: 705-333-3551 – Call this number to reach him

Feb3/09:  homeowner was at trailer wanting to know when we were going to finish wall in master bedroom.  I believe this was something site had started.  I do have his list (not registered) I booked him for Feb 23,24/09.

Feb23/09: Owner was not home to provide access, he will leave a key in the GFI for tomorrow. He also mentioned that there is not enough gravel in his drive way and vehicle sinks where snow melts.

Mar27/09:  We had appointment again booked for Mar26,27/09 to finish repair to bedroom wall where outlet was moved.  Again homeowner was not home/key not available.  We left messages both days/no return call.  FILED LIST AWAY/NOT REGISTERED WITH TARION.

April 1, 2009: Greg called to let us know that the key was in the GFI and to please call him on the cell and not home phone. Lorraine to call him back and re schedule.

Homeowner says key was in GFI but Alex said he checked and it wasn’t.

I called and l/m on homeowner’s cell to call me back.

Apr9/09:  No call back from homeowner.  Filed away list til we here back from them.

May 5, 2009: Greg call to let us know that the key for the house is in the GFI and to please go anytime to finish repairs and to just inform him when we go in.

June1/09:  got call from homeowner that in the bad storm this weekend shingles blew off house.  PO33061 to Dominion to replace them.

June8/09:  Greg was here and completed rest of 30 day list.