Lot 5026

1775 Swan Street

Twilight – FINISHED BASEMENT

Close Date:  Oct 16, 2008

Terry Needle

HM 705-321-8564

WK 705-726-6770X4910

Nov3/08:  homeowner called said they need the basement washroom painted asap as they main washroom is not finished. I spoke to Zab and he will go in the morning and do bathroom painting as well as exterior.  This was confirmed with homeowner.

Nov4/08:  homeowner called now they need main bath tub caulked as tile job is finished. He says no one is home till Friday Nov7/08.

Nov11/08:  I setup to go in Nov13,14/08 to caulk tub and do drywall repairs in basement bathroom as painter was not able to do painter until drywall was repaired.

Nov14/08:  Malcolm was here and did some drywall repairs in basement bathroom/needs 1 hr more time to do sanding

Nov18/08:  I setup with homeowner for Malcolm to go back Nov 24/08 to finish sanding bathroom so painter can get in and finish his painting.

April 7, 2009: Service scheduled for April 27, 28, and 29 –

W/O #2608 faxed to Keystone to install mirror with a request to do so on Apr. 29 so be have time to finish bathroom. Keystone called and they are not the ones that supplied the mirrors.

Apr27/09:  Alex is here doing 30 day list.

w/o 2397 to Pollard for masterbedroom window fixed insul cracked to be replaced.  I spoke to Doug/Aya/wrong knobs on cabinets/he will see if they have and get in the next day or so as we are in for a couple more.

w/o 2396 to JP Decorating to paint entire downstairs bathroom as it hasn’t been done.

Apr29/09:  PO32695 to JWD for brushed nickel deadbolt/deliver to Service dept.

May4/09:  PO32838 to Pollard to replace w/o2397.Completed

September 17, 2009: Owner called to say that the basement bathroom walls are not ready to be painted because the drywall is not finished.

W/O sent to Mega Drywall to finish bathroom walls and make paint ready