Lot 5042

2045 Swan Street

Sunrise

Close Date: August 20, 2007

Kelly Seed

HM: 294-0540

WK: 722-4737

Aug 28th/07:  homeowner called with the following deficiencies –

Kitchen cabinet doors and shelving not installed (doors are on back order from CANAC)

Mirrors / closet doors / shelving for closets – Claro’s are behind in getting materials

All gables in kitchen and bathrooms are damaged: CANAC kitchen is in today and will let the homeowner know a time line for repairs

Vinyl covering hole in main bathroom floor

TT dispenser not installed

Vent cover missing on main floor

Peter was here and completed repairs

Sept4/07: customer called again re: shelves for cupboards.  I arranged with customer and Canac to go there today for 3:30 to install shelves.

Sept11/07: Serena/Canac called said they will setup to install kitchen cupboard doors tomorrow.  Also someone from site is going over to caulk tub as customer says it has not been done.

Sept26/07:  customer upset about kitchen still not complete.  Don Darby is going here this morning to check and see what the situation is.

Sept 27/07: Jim is there to pull the dishwasher / Canac will be changing and installing cabinet doors / Canac did not set this up with homeowner / homeowner was gracious enough to allow us access with no notice

Nov19/07:  booked 30 day repairs for Nov 26,27/07

Nov26/07:  Don went here today and did 30 day repairs.