Lot 5045

2039 Swan Street

Twilight

Close Date:  Sept 28, 2007

Samantha Tomkinson

Eric Tomkinson

(H) 294-0670

Cell 705-627-5781

Oct 2/07:  Jim checking out upstairs toilet that is plugging up / has been that way since they moved in / WO# 1893 Pollard Windows re:  flaw in operator of livingroom patio door / WO# 1891 Canac missing upper cabinet door in kitchen Left of stove / WO# 1892 JP Decorating oak handrails not clear coated

Oct9/07: customer called re: cabinets not yet installed and touchup painting.  I called and Zab said he’ll go in Oct 18/07 @9:00 am.  I confirmed this with customer.  Canac still doesn’t have doors in yet.

Nov7/07: customer called says upstairs is freezing cold/seems that heat is not going upstairs.  I told her we would have someone look at this afternoon or tomorrow as we have someone in the area.  Don called he is going over here today.

Nov13/07: customer called about back stairs (not yet installed) I l/m for Brad Jonkman to find out when they will be getting them.

Nov26/07:  customer wanted to know about stairs, Brad had said they would be last week but weather didn’t permit/he’s still hoping to do them before winter.  w/o 1643 sent to Dominion to repair/whole in gutter in front above front door (rain is pouring out here getting them wet everytime they go out the door.

Dec19/07: booked 30 day repairs for Jan 9,10/08

Jan3/08: homeowner called Dominion repair not yet done/weather is too cold/hopefully next week suppose to get plus tempatures.  I l/m for Terri/Dominion to call/can they do this next week?

Mar25/08: homeowner called still not got call for missing cabinet door/I called Ron/Northern Design he said he is picking it up tomorrow.  I told Samantha what Ron told me.

Apr1/08: homeowner upset/Northern Design promised to drop off door/homeowner said they’d even install themselves but they didn’t deliver it.

Apr2/08: Kim went and picked up door from Northern Design/I arranged with homeowner for us to install it tomorrow morning at 8:30am.  We arranged with Malcolm he is picking door up tonite for install tomorrow.

Sept8/08:  homeowner wants to know if we can look at basement cracks in wall as she is going to finish basement/Don said sure.  I called and l/m to book for Sept 17/08 in the morning and for her to l/m back if this works for her.

Sept17/08:  Kim and Peter went here to check basement floor as Don not in this morning.  Kim said to note that the cracks are only just normal shrinkage.

Jan7/09:  booked year end repairs for Jan 21,22,23 ½ day/09